PocketSync MVP – Data Analyst Sprint Documents

(5-Day Scrum Sprint Completion Documentation)

Product: PocketSync (Account Aggregation Dashboard MVP)

Day 1: Sprint Planning, User Flow Mapping, Wireframing (Completed)

Tasks Completed:

- Participated in sprint planning and clarified data requirements from PRD.

- Defined data model and mock data scope (accounts + transactions).

- Mapped user flows for data aggregation and refresh.

- Created initial data dictionary.

- Identified mock data needs for supported institutions (GTBank, Access Bank, Kuda, Opay, Moniepoint).

Status: ✅ Completed

Blockers: None

Notes: Aligned all data elements with MVP scope (account aggregation only).

Day 2: Account Linking Development, Mock Integration Setup (Completed)

Tasks Completed:

- Generated realistic mock datasets.

- Designed mock API response structures for account linking.

- Created sample authentication flow responses (mock success payloads).

- Prepared synthetic data covering multiple account types and balances.

Status: ✅ Completed

Blockers: None

Day 3: Dashboard Development, Aggregated Balance Logic (Completed)

Tasks Completed:

- Validated total balance calculations and individual account summaries.

- Generated summary insights and KPIs.

Status: ✅ Completed

Blockers: None

Notes: Total balance: ₦348,001.50 across 5 accounts. Ready for UI binding

Day 4: Security Messaging, Mobile Optimization, QA Testing (Completed)

Tasks Completed:

- Reviewed data handling for security best practices (mock data only, no real credentials).

- Performed data QA: consistency checks, edge cases (low balance, recent transactions).

- Validated mobile-friendly data structures (compact JSON).

- Added security/trust notes for data consent and encryption messaging.

Status: ✅ Completed

Blockers: None

Notes: All mock data is synthetic and anonymized. Passed internal QA.

Day 5: Bug Fixes, User Testing, Sprint Review, Demo Presentation (Completed)

Tasks Completed:

- Final bug fixes on mock data (formatting, completeness).

- Prepared demo data for stakeholder presentation.

- Conducted simulated user testing with sample personas (Chinedu & Amaka).

- Documented all artifacts and handover notes.

Overall Sprint Status: ✅ Fully Completed

Success Metrics Achieved:

- Mock integrations support all priority institutions.

- Dashboard data loads and aggregates correctly.

- 100% of data stories meet acceptance criteria.

- Mobile-responsive data structures validated.

Recommendation for Future Sprints:

- Expand transaction history.

- Add budget categorization logic.

- Prepare for real Open Banking API integration (post-MVP).